## Slide 1
Project timeline (past)
Idea for
plasma lens
lattices
published
CLEAR
approval
CALIFES
workshop
PhD
student
arrive
at CERN
(COAS)
PL
build
and
HV-tested
in the lab
First experimental
results
2016
2017
2018
Setting up
external coll.
J. Osterhoff (DESY)
S. Hooker (Oxford)
Learning,
planning,
designing
CLEAR PL
(in Oslo)
5/2017
7/2016
10/2016
12/2016
8/2017
12/2017
PL
integrated
in CLEAR
10/2017
Building
and testing
PL
(at CERN)
Integrating and
debugging
PL
(at CERN)

## Slide 2
2018
2019
Exp. Run 1
single lens
Exp. Run 2
single lens
Carl
submits
disseration
(est.)
3/2018
?/2018
9/2018
2019+
Potential increase of the project
to plasmas lens lattices and achromat experiments
(pending funding)
CLEAR shut-down, 7-8/2018
Project timeline (future)
Exp. Run 3
single lens
?/2018