## Slide 1
Africa Radio Astronomy Program: Update
SASSC Meeting, January 2025

## Slide 2: Background
Recognising resourcing and other constraints, South African SKA Steering Committee (SASSC) requested update of Africa Strategy and Budget
  Presented to, and supported by, SASSC February 2022 and accepted by the APC Meeting June 2023
Key takeaways
  Countries
    Ghana - Continued support for operations in Ghana until such a time that an exit strategy can be agreed and executed
    Zambia and Madagascar - Infrastructure refurbishment not feasible
    Namibia - focus on Africa Millimetre Telescope partnership with a hope to incorporate VLBI operations
    Botswana – Prospect of MPG dish being deployed to be explored, superceding previous understanding of South African deployment
  Africa
    Two dish interferometer training telescopes (TAI) are to be rolled out to the APCs
    TART instruments are to be rolled out to all the APCs
    HIRAX potential deployment of outrigger telescopes in up to four partner countries, starting with Botswana
    Each partner country to develop a 10-year implementation plan in collaboration with SARAO

## Slide 3: Africa Strategy & Objectives
Vision: The sustainable establishment of African science and technology networks and skills, and growth of science and technology capacity in the SKA Africa Partner Countries
ARAP broad objective to institutionalise radio astronomy in the African Partner Countries the following strategic interventions
  Implementation of programmes to ensure long-term site and programme sustainability in the Africa Partner Countries
  Provide support to the successful implementation of radio astronomy programmes in the Africa Partner Countries
  Actively exploit and support initiatives and programmes to further establish human capital in the Africa Partner Countries
  Develop Cyberinfrastructure and Big Data capabilities
  Facilitate implementation of co-located industry partnerships in the Africa Partner Countries
  Support collaborative programmes to deploy research infrastructure across the Africa Partner Countries
Specific actions and outcomes flowing from these strategic interventions are described in accompanying documents

## Slide 4: Milestones
Past 6 Months
Successful TART installations
  Mauritius and Kenya
Next 6 Months
TART installations
  Zambia (Feb)
  Mozambique (Mar)
In-house development, in collaboration with industry, for 2-dish interferometer (TAI)
  Next six to be done in-house in collaboration with industry
DARA Phase 3 Training at HartRAO (already completed)
Africa FIRST Pilot Rollout

## Slide 5: Implementation Plan and Budget going Forward
Notes:
BIUST HIRAX funding subject to appropriate agreement and letter of instruction from DSI
BIUST MPG Dish involvement subject to further discussion with BIUST and MPG
Leveraged investments into broader Africa Program ~ R300 million
Country Specific Actions
  Ghana
    Complete engineering work
    Execution of approved exit strategy (18 months)
  Botswana
    HIRAX – letter of instruction from DSTI to enable transfer of HIRAX funding
    MPG Dish – MPG will retain ownership of dish and fund to operational level and 3 year maintenance for components supplied by MPG
      SARAO to meet with BIUST to clarify and confirm expectations
      SARAO involvement expected to be limited to technical training and support
General Actions
  Continue to exploit collaborative HCD opportunities
  Deploy two dish interferometer training telescope system in African Partner Countries, whilst identifying opportunities for local industrial involvement and international collaboration
  Deploy TART in African Partner Countries
ACTIVITY | 2024/2025 | 2025/2026 | 2026/2027 | To Completion
Strategic Intervention 2: |  |  |  | 
GHANA TELESCOPE |  |  |  | 
· Completion of the engineering work and technical set-up on the Ghana telescope - Ongoing operations until such time as a SARAO Exit Strategy is approved (see accompanying document: Status and Strategy for the Ghana Radio Telescope) | 1 500 000 | 1 500 000 | 1 500 000 | 
Strategic Intervention 3: |  |  |  | 
TWO DISH INTERFEROMETER TRAINING TELESCOPE (TAI) - STAGED |  |  |  | 
Stage 1: in-house design and development of 2-dish training telescope for each of the 8 partner countries |  | 100 000 | 200 000 | 
Stage 2: Manufacture and implementation (Budget to be confirmed following completion of Stage 1) |  |  |  | 12 000 000
Strategic Intervention 6: |  |  |  | 
TART TELESCOPE |  |  |  | 
· Installing TART telescope in 8 partner countries, and associated training | 1 050 000 |  |  | 
HIRAX OUTRIGGER |  |  |  | 
· Transfer of DSI funding to enable installation of the HIRAX outrigger station in Botswana | 6 250 000 | 2 886 802 |  | 
BOTSWANA DISH |  |  |  | 
· The extent of SARAO’s participation is not yet concluded and is to be confirmed |  | TBC | TBC | 
Annual Total (excl. Botswana Dish) | 8 800 000 | 4 486 802 | 1 700 000 | 12 000 000

## Slide 6: Resource Requirements on Current Path
Resource requirements calculated to completion of projects
Average salary costs assumed
Cost over 2024/25 – 2026/27
  R15.0M (+R12M post MTEF) excl. human resources
  R39.8M (+R12M post MTEF) incl. human resources
  Note: Above costs exclude BIUST-MPG dish, which requires resolution
ACTIVITY | 2024/2025 | 2025/2026 | 2026/2027
Strategic Intervention 2: |  |  | 
GHANA TELESCOPE |  |  | 
· Completion of the engineering work and technical set-up on the Ghana telescope | 1 500 000 | 1 500 000 | 1 500 000
- Ongoing operations until such time as a SARAO Exit Strategy is executed |  |  | 
- Resources | 2 FTE | 8 FTE | 
 | 2 000 000 | 8 000 000 | 
Strategic Intervention 3: |  |  | 
TWO DISH INTERFEROMETER TRAINING TELESCOPE (TAI) |  |  | 
·-In-House Development of 2-dish training telescope for each of the 8 partner countries, and local training | 0 | 100 000 | 200 000
- Resources | 0.6 FTE | 12 FTE | 
 | 600 000 | 12 000 000 | 
Strategic Intervention 6: |  |  | 
TART TELESCOPE |  |  | 
· Installing TART telescope in 8 partner countries, and associated training | 1 050 000 | 0 | 0
- Resources | 1.1 FTE |  | 
 | 1 100 000 |  | 
HIRAX & HIRAX OUTRIGGER |  |  | 
· Transfer of DSI funding to enable installation of the HIRAX outrigger station in Botswana, subject to DSI letter of instruction and funding transfer | 6 250 000 | 2 886 802 | 0
- Resources | 0.1 FTE | 1 FTE | 
 | 100 000 | 1 000 000 | 
Annual Total (excl. Human Resources) | 8 800 000 | 4 486 802 | 1 700 000
Annual Total (incl. Human Resources) | 12 600 000 | 14 986 802 | 12 200 000

## Slide 7: Fundable Actions given Current Funding Situation
Strategic Intervention 2: Ghana Radio Astronomy Observatory
  Execution of Exit Strategy (18 months duration)
    Conclude engineering phase and science commissioning (subject to GRAO resource availability)
    Operations funding support for 18 months
Strategic Intervention 6
  TART Telescope: Continued rollout of TART telescope and training

## Slide 8: Recommendation
SASSC to discuss the proposed Africa implementation plan
SASSC to approve proceeding with implementation of Fundable Actions

## Slide 9: Additional Information: APC Activities to Date
Mauritius
TART Installed
Training
HPC delivered
20 HCD grants
Madagascar
Institute being established
Site assessment
HPC delivered
Training
41 HCD grants
Kenya
Site assessment conducted (Longonot)
HPC delivered
Training
TART Installation August 2024
28 HCD grants
Ghana
GRAO launched
Kuntunse Dish conversion
HPC delivered
Colocation Pilot
Training
14 HCD grants
Namibia
Two HPC installations
Training
1 site assessed (HESS)
Exploring the AMT partnership
7 HCD grants
Botswana
HPC installation
Identified sites, 5 assessed
2 dish interferometer installed
HIRAX Outrigger
MPI dish 2025
Training
27 HCD grants
Zambia
Conversion site secured, mast challenge
SKA2 Site secured
HPC installation
Training
15 HCD grants
Mozambique
20 PC lab delivered
Training
8 HCD grants