## Slide 1: Progress on CEPC High Efficiency Klystron Development
Zusheng Zhou
On behalf of High Efficiency RF Source R&D Collaboration
Institute of High Energy Physics
Apr. 16, 2019
Oxford, UK

## Slide 2: Outline
Plan and goal
650MHz/800kW meets CEPC project demands
80% efficiency
1st prototype tube
Mechanical design and manufacture
Plant and infrastructure preparation
High efficiency design
2nd prototype optimization
Multi-beam klystron consideration

## Slide 3: Strategy and plan (2016 to 2021)
3 or more klystron prototypes
2016 | 2017 | 2018 | 2019 | 2020 | 2021
Step1
Step2
Step3
1st
2nd
3rd
4th
5th
6th
more
Prototypes
Efficiency: 60%
70%
80%

## Slide 4: 1st prototype tube
Conventional method based on 2nd harmonic cavity in order to investigate the design and manufacture technologies for high power CW klystron.
Main parameters | Goal
Freq. (MHz) | 650
Vk (kV) | -81.5
Ik (A) | 15.1
Perveance (µP) | 0.65
Efficiency (%) | >60
Output power (kW) | 800
1dB bandwidth (MHz) | ±0.5
Design Parameters

## Slide 5: Components manufacture
Modulator anode
Input coupler
Cooling pipe
Gun welding edge
Cavity body
Cavity nose
Coil
Collector

## Slide 6: Assembly unit
Focusing electrode and support assembly
Modulator anode assembly

## Slide 7: Cavity brazing and cold test
2nd cavity brazing
4th cavity and cooling pipe brazing
3th cavity and cooling pipe brazing
6th cavity and cooling pipe brazing
Cold test
Cold test for CAV2, 3&4 is finished and frequency value is within the design scope.

## Slide 8: Cathode and output window
Cathode opening
Window water pressure test
Window vacuum leak detection

## Slide 9: Window test stand preparation
W.G
Window
Vacuum W.G
Vacuum evacuate port
Support
Ion pump

## Slide 10: Plant construction
Dimension of new building
Dec. 29, 2018
Jan. 10, 2019
Jan. 28, 2019
Mar. 3, 2019
Mar. 27, 2019
Apr. 12, 2019

## Slide 11: Baking furnace preparation
Top view
Furnace cover and body
Vacuum system
Factory testing

## Slide 12: High efficiency design
Original plan
Scheme 1：Optimize cavity chain by using the same gun as 1st tube
Scheme 2: With high voltage gun (110 kV/9.1 A), low perveance
Scheme 3：MBK, 54 kV/20A electron gun
Parameter | Scheme1 | Scheme2 | Scheme3
Freq. (MHz) | 650 | 650 | 650
Voltage (kV) | 81.5 | 110 | 54
Current (A) | 15.1 | 9.1 | 20(2.5×8)
Beam No. | 1 | 1 | 8
Perveance (µP) | 0.65 | 0.25 | 1.6(0.2×8)
Efficency (%) | >70 | ~80 | >80
Power(kW) | 800 | 800 | 800(100×8)

## Slide 13: Scheme 1
Gun, collector, focusing magnet and tube length are same with 1st prototype and optimization cavity chain with CSM method.
CST(3D) EFF: 68.5%, ~3.5% higher than 1st prototype
Efficiency improvement is unacceptable, future work will be concentrated on Scheme 2 and 3.

## Slide 14: Scheme 2
Tentative
High efficiency design
AJDISK(1D) EFF: 85.6%
KLYC(1D) EFF: 85.6%
EMSYS(2.5D) EFF: 81.4%
CST(3D) EFF(asymmetrical output): 78%
3D simulation on symmetrical output cavity is in progress.

## Slide 15: Scheme 2
Tentative
High efficiency design
Gain curve
Transfer curve
Bandwidth

## Slide 16: Scheme 2
Tentative
RF Cavity design
Output cavity
Input cavity
The design of other cavities is also in progress.

## Slide 17: Scheme 3
Gun pootentials in CST
Tentative
Gun design
Gun beam trajectories in CST
Klystron beam trajectory in DGUN

## Slide 18: Scheme 3
Input cavity
Tentative
Cavities design
Cavity chain optimization
Output cavity

## Slide 19: Scheme 3
Tentative
High efficiency design
More than 80% efficiency in CST

## Slide 20: Summary
The components machining, brazing, welding and assembly are in progress in collaboration company.
Pursuing 1st prototype processing and manufacturing and it will be completed at the end of June 2019.
The high efficiency design is concentrated on high voltage klystron and multi-beam klystron.
The design work of 1st high efficiency klystron will end in this June and then 2nd prototype (1st high efficiency klystron) will be processed and manufactured in June next year.
The multi-beam klystron design are ongoing simultaneously.

## Slide 21
Thanks for your attention!