## Slide 1: AION Work Packages BUDGET Summary AION Planning Event in Cambridge, Sep 26, 2019
Oliver Buchmueller, Imperial College London
Jon Colemann, Liverpool University

## Slide 2: AION10 [Stage 1]: Main WP Connections
WP-Physics
WP-AION-
100
WP-MAGIS
WP-AION-10
WP-AION-RD

## Slide 3: High-Level Budget in Proposal (so far)
Work Package | Capital [£ in M] | FTE [£ in M] | Total [£ in M]
WP AION-10 | 1.9 | 0.9 | 2.8
WP AION-Technology | 1.6 | 0.9 | 2.5
WP AION-100 | 0.1 | 1.9 | 2.0
WP AION-Physics | 0.1 | 1.2 | 1.3
WP MAGIS | 1.8 | 1.2 | 3.0
AION Project Total | 5.5 | 6.1 | 11.6
AION Budget: tentative breakdown in individual Work Packages with task and milestones
as discussed in the text. The budget numbers are given in Million £ and they cover a 3-year period.
Note: FTE are for 48 months  needs to be multiplied by 1.125 (54/48) = £6.9M

## Slide 4: Major Open Budget Questions
WP AION-10: £1.9 capital
  Is really all included? Pipe, vacuum, etc?
Cost of LASER system across all WPs & tasks
  Looks underestimated [need new estimate]
£1.8M Capital in WP-MAGIS
  need to understand where it is used for
Need to Cambridge R&D to AION-Technology WP
NOTE: We are already at ~£12M for 3.5 years – really not
much room (if any) to increase

## Slide 5: Scrutinized (total) Budget by Oct 11
Its critical that we follow-up on the issues & tasks we have identified today.
Proposal: Have a scrutinized/refined budget by Oct 11
Responsibility of caretakers to follow-up and report back