## Slide 1: towards JeS AION Working Meeting, Nov 11, 2019
Oliver Buchmueller, Imperial College London

## Slide 2: Towards JeS: Next Steps
After having finalized a complete draft of the project timelines and task lists, we need to match this onto an FTE profile to obtain a resources loaded schedule for the project.
The resources loaded schedule is the basis for the JeS effort, which is a vital part in the funding submission.
This presentation outlines the required steps to get to a first JeS draft.

## Slide 3: Each WP/Institution maps FTE on Task-List
In the first step, each institution maps an FTE profile on the task list they are responsible for.
The attached spreadsheet [originally provide by Jon] should be used for this.
A few comments:
  Co-PI – each institute has 20% Co-PI time IN TOTAL that can be shared as desired
  Named “PDRA” positions are for people that are already employed by the institution and that will spend a significant time on the project. The fraction by which they can be funded by the project can very from a little as 5% to 100%. The total time they can be funded by the project is 41 months.
  Unnamed PDRA positions are new hires that need to be advertised and hired. Therefore, they have a reduced time on the project and the maximum usually asked for is max funding time minus 6 months, which is 41 – 6 = 35 months. In exceptional cases this can be more but needs justification.
  Technicians can either be named or unnamed from a pool. Recall, technicians are much cheaper than PDRAs and thus tasks must be carefully examined to whether or not they fit a technician profile.
  Engineers, usually fraction of it, can be requested too but needs clear justification.
 |  |  |  |  | Total |  | Management | AION-10 | Transport (Camb) | Squeezing | LMT | AION-Physics | AION-100 | MAGIS
Initial & Name | Position | Workpackage | Months | FTE fraction | FTE years |  | WP0 | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7
A Name | Academic | WP1 | 41 | 20% |  |  |  |  |  |  |  |  |  | 
B Name | Academic | WP1, WP2 | 41 | 10% |  |  |  |  |  |  |  |  |  | 
C Name | Academic | WP1 | 41 | 10% |  |  |  |  |  |  |  |  |  | 
D Name | Y. XXXX | WP2 | 41 | 60% |  |  |  |  |  |  |  |  |  | 
E Name | PDRA | WP3 | 36 | 100% |  |  |  |  |  |  |  |  |  | 
F Name | PDRA |  |  |  |  |  |  |  |  |  |  |  |  | 
G Name | Technician |  |  |  |  |  |  |  |  |  |  |  |  | 
I Name | Technician |  |  |  |  |  |  |  |  |  |  |  |  | 
J Name | Engineer |  |  |  |  |  |  |  |  |  |  |  |  | 
K Name |  |  |  | 100% |  |  |  |  |  |  |  |  |  | 

## Slide 4: Each WP/Institution maps FTE on Task-List
In the first step, each institution maps an FTE profile on the task list they are responsible for.
The attached spreadsheet [originally provide by Jon] should be used for this.
A few comments:
  Co-PI – each institute has 20% Co-PI time IN TOTAL that can be shared as desired
  Named “PDRA” positions are for people that are already employed by the institution and that will spend a significant time on the project. The fraction by which they can be funded by the project can very from a little as 5% to 100%. The total time they can be funded by the project is 41 months.
  Unnamed PDRA positions are new hires that need to be advertised and hired. Therefore, they have a reduced time on the project and the maximum usually asked for is max funding time minus 6 months, which is 41 – 6 = 35 months. In exceptional cases this can be more but needs justification.
  Technicians can either be named or unnamed from a pool. Recall, technicians are much cheaper than PDRAs and thus tasks must be carefully examined to whether or not they fit a technician profile.
  Engineers, usually fraction of it, can be requested too but needs clear justification.
 |  |  |  |  | Total |  | Management | AION-10 | Transport (Camb) | Squeezing | LMT | AION-Physics | AION-100 | MAGIS
Initial & Name | Position | Workpackage | Months | FTE fraction | FTE years |  | WP0 | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7
A Name | Academic | WP1 | 41 | 20% |  |  |  |  |  |  |  |  |  | 
B Name | Academic | WP1, WP2 | 41 | 10% |  |  |  |  |  |  |  |  |  | 
C Name | Academic | WP1 | 41 | 10% |  |  |  |  |  |  |  |  |  | 
D Name | Y. XXXX | WP2 | 41 | 60% |  |  |  |  |  |  |  |  |  | 
E Name | PDRA | WP3 | 36 | 100% |  |  |  |  |  |  |  |  |  | 
F Name | PDRA |  |  |  |  |  |  |  |  |  |  |  |  | 
G Name | Technician |  |  |  |  |  |  |  |  |  |  |  |  | 
I Name | Technician |  |  |  |  |  |  |  |  |  |  |  |  | 
J Name | Engineer |  |  |  |  |  |  |  |  |  |  |  |  | 
K Name |  |  |  | 100% |  |  |  |  |  |  |  |  |  | 
Deadline for providing this excel sheet is Wednesday 13th

## Slide 5: Harmonization of Insitute FTE Profile
One the individual institute lists are available, we will perform a quick harmonization & scrutiny step to iron out unnecessary overlap or even double assignments.
Once we have converge on FTE assignments to institutions we will start the JeS effort.
This must happen by Nov 18th the latest but hopefully we can even converge this week.