## Slide 1
1
Laser treatment for electron cloud mitigation
Ana Karen Reascos Portilla TE-VSC
Supervisors:
Marcel Himmerlich TE-VSC
Mauro Taborelli TE-VSC
Ana Karen Reascos Portilla
1
21/05/2021
Workshop 21/05/2020

## Slide 2
Duplicate the system
Laser
Cabling
Cable Management
Hose
System
Robot problems
Extension
Ana Karen Reascos Portilla
2
OVERVIEW OF THE PROJECT
Electronic valves
Breadboard
21/05/2021

## Slide 3
Duplicate the system
Laser
Cabling
Cable Management
Hose
System
Robot problems
Extension
Ana Karen Reascos Portilla
2
OVERVIEW OF THE PROJECT
Electronic valves
Breadboard
21/05/2021

## Slide 4
DUPLICATE THE SYSTEM
Ana Karen Reascos Portilla
3
Agreement with University of Dundee
They want to apply the laser surface treatment.
Hardware
Software
Documentation
CERN will send all the elements to control the robot:
21/05/2021

## Slide 5
DUPLICATE THE SYSTEM
Ana Karen Reascos Portilla
4
21/05/2021

## Slide 6
DUPLICATE THE SYSTEM
Ana Karen Reascos Portilla
5
Hardware:
Documentation
Software
21/05/2021
Compact RIO
Robot
Electronic box
Pneumatic box
Flow sensor
Hardware installation document
Software user manual
Modify some functionalities
Send the software.

## Slide 7
CABLE EXTENSION
15 cm
15 m –20 m
Robot + Cables
Electronics
Stainless steel
Nitrogen
Optical fiber
Ana Karen Reascos Portilla
6
21/05/2021

## Slide 8
CABLE EXTENSION
15 cm
15 m –20 m
Ana Karen Reascos Portilla
7
Number of cables: 4
Diameter: 0.8 mm
Polymer covering
Stainless steel
Polypropylene tubing
Number: 3
Nitrogen flow
Number of cores: 12
Area: 0.25mm2
Electronics
21/05/2021

## Slide 9
PROBLEMS WITH THE ROBOT
Ana Karen Reascos Portilla
8
Connectivity problem
Identify the problem
Broken part
Robot electronic card
Dismounting the robot
Send the robot to the company
21/05/2021

## Slide 10
BREADBOARD
Ana Karen Reascos Portilla
9
21/05/2021

## Slide 11
Ana Karen Reascos Portilla
10
ACTIONS PLANNED
21/05/2021
Install the laser with the beam delivery system (BDS).
Integrate in the system two electronic valves to control the nitrogen flow. This also allow us to know when we need to change the bottles.
Find a cable management system to insert and extract 20 m of cables.

## Slide 12
Duplicate the system
Laser
Cabling
Cable Management
Hose
System
Robot problems
Extension
Ana Karen Reascos Portilla
11
OVERVIEW OF THE PROJECT
Electronic valves
Breadboard
21/05/2021

## Slide 13
1
Laser treatment for electron cloud mitigation
Ana Karen Reascos Portilla TE-VSC
Supervisors:
Marcel Himmerlich TE-VSC
Mauro Taborelli TE-VSC
Ana Karen Reascos Portilla
1
21/05/2021
3rd Workshop 28/05/2020