## Slide 1: Engineering/design of tooling for installation of 250-tonne fragile calorimeter from surface to the CMS detector, 100m underground.
Speaker: Victorio Sanchis Ortolá (EP-CMX-SCI)
Supervisor: Tristan Loiseau (EP-CMX-SCI)
15th FTEC Workshop - January 18, 2023
CMS Endcap Upgrade. HGCAL project

## Slide 2
1. Context ...…………………………………………………………………………….......
1.1. Endcap upgrade at CMS. HGCAL Project ………………………………………......
1.2. Load Cases ……………………………………………………………………………………….
1.3. ANSYS Simulations …………………………………………………………………………..
2. Design Updates ………………………………………………………………………….
2.1. Cradle layout & Lifting Supports …………………………………………………………
2.2. Transport Units re-design ……………………………………………………………………
2.3. Bottom cut of Cradle Frame ………………………………………………………………..
3. Testing ………………………………………………………………………………………
3.1. Vertical Testbench ………………………………………………………………………………
3.2. Horizontal Testbench …………………………………………………………………………..
4. Project progress & next steps ……………………………………………………….
Summary
03
03
04
05
06
06
07
08
09
09
10
11

## Slide 3
Endcap Calorimeter
1.1. Context: Endcap upgrade at CMS. HGCAL Project
Tooling C Support Cradle
CMS Experiment, P5
3
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023

## Slide 4
1.2. Context: Load Cases
With preliminary design finished, the iterative process of Finite Elements Analysis is started.
The worst case scenarios are identified from all the installation procedure:
Tooling in VERTICAL position,
SITTING on TU supports
Tooling in VERTICAL position,
HANGING from lifting supports
4
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023
Tooling in HORIZONTAL position, HANGING from lifting supports

## Slide 5
1.3. Context. ANSYS Simulations
Geometry, modified with SpaceClaim plug-in
Meshing
Symmetry condition
Boundary Conditions, following Eurocode
Connections,
contacts & joints
Results: Deformation & Stress
5
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023

## Slide 6
2.1. Design Updates: Cradle layout & Lifting Supports
6
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023
  Final selection: 4 layers
  Crossing cylinders removed
  Outer layers with increased thickness (20mm 40mm)
  Added radial plates on critical points of the Frame
Updated Lifting Supports, to center the HGCAL CG (both in V & H positions)
Now merged with external plates

## Slide 7
2.2. Design Updates: Transport Units re-design
7
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023
The transport units that carry all the weight of the Tooling + HGCAL have been redesigned by adapting their height to the available space (using HEB-800 beams)
The design tries to unify the transport units used for Tooling B (removal of the current calorimeter) and Tooling C (insertion of the new calorimeter).
The transport units (CF-TU interface) and the Interface Blocks (CF-HGCAL interface) are moved longitudinally in order to align the vertical component of the CoG of the 3 main bodies, to increase the stability of the structure.

## Slide 8
2.3. Design Updates: Bottom cut of Cradle Frame
8
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023
Modification of the lower part of the Cradle Frame to allow the insertion of a skidding system for the movement of the tooling inside CMS.

## Slide 9
Testing: Vertical Testbench for Tooling
9
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023

## Slide 10
Testing: Horizontal Testbench for Tooling
10
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023

## Slide 11
Interface modifications & design improvement
Parametric Study of the layout of layers for the Cradle Frame
Redaction of final Technical Report
Simulation of Testbench
Final master ANSYS Simulation
Engineering Design Review (EDR) before manufacturing
Project progress & Next steps
D O N E
D O I N G
T O D O
11
Sanchis Ortolá, Victorio
15th FTEC Workshop – January 2023

## Slide 12
Engineering/design of tooling for installation of 250-tonne fragile calorimeter
from surface to the CMS detector, 100m underground.
Thank you
15th FTEC Workshop
12
Sanchis Ortolá, Victorio
15th FTEC Workshop - January 2023