## Slide 1
Design studies
Prototype magnet
Integration of prototype setup, characterization
Mutiple partners possible
May 2, 2017
~12 months
Negotiations
~3 months
Mutiple partners possible
Evaluation of prototype results, negotiations for final magnet production
~15months (?)
Aug. 2018
Nov. 2019
~12months (??)
Nov. 2020 ?
Evaluations and negotiations
Feb. 2021 ?
Final magnet production
~ ?? Months ??
? 2022 ?
Evaluate how it is most efficient to move on: multiple partners for design, production and characterization?
Further Magnet Project Time Plan:

## Slide 2
Nov. 2016 Timeline:
Participation competition
Evaluation of applicants
Invitation for offers
Offers available
Evaluation
Final offers avialable
Evaluation
Publication of outcome
Jan. 18, 2017
Nov. 25, 2017
Jan. 27, 2017
Feb. 27, 2017
Negotiations
Mar. 24, 2017
Apr. 3 May 10, 2017
May 2, 2017
Mar. 14, 2017
Apr. 10, 2017
Begin of innovation partnership
1. stage:
2. stage:
Innovation partnership:
This week

## Slide 3
1st offers received 2nd of March 2017:
Negotiations of offers and draft contract at MPG general adminsitration & MPP Munich: 5&6 April 2017
CEA: Legal issue: needs special arrangement: Heads of
Request for improved offer on 7th of April with deadline 26th of April

## Slide 4
MPP
Uni Hamburg
Uni Zaragoza
DESY Hamburg
MPIfR
MADMAX Kollaboration
EURODAX Design report
Innovation partnership
Contractors:
purchaser
Saclay CEA: SACM + CEA Particle Physics Division
Ind. Partner 1
Ind. Partner 2
….
Legal issue with innovation partnership:

## Slide 5
Sign contracts by two different representatives of the institution.
Signees at the same level in management structure
This has to be guaranteed in written form, i.e. be part of the contract.
Common superiors to both: agreed by contract, that he has no right of direction to the two representatives in matters that could lead to conflict of interest
MPP asked CEA to clarify the situation within CEA and to find out whether such a constellation could be arranged for.
Babcock Noell informed about the constellation: They agree to proposed solution
Legal issue with innovation partnership:

## Slide 6
2nd offers received 26th of April 2017:
2nd iteration on draft contracts: Close to being finalized.
Once contract terms converged: Ask for final offer
(ready to do so for Babcock Noell)
We intend (and have the budget) to order both offers.
As soon as final offers available: Publication of outcome
Start of innovation partnership soon afterwards