## Slide 1: Double target system for CLAS12 experiment
Presentación Seminario de Proyectos Internos CCTVal 2023
Milan Ungerer Muñoz

## Slide 2: Hardware for particle physics experiments
Double target system for particle physics experiment in Jefferson Lab
The experiment already have time scheduled for 2024
Great technical challenges

## Slide 3: Extreme environmental conditions for the hardware
High vacuum
High magnetic field
Extreme temperatures
Ionizing radiation
Limited space for installation

## Slide 4: Double target system
Movement control system
Support structure
Solid targets

## Slide 5: Tests of the double target system into extreme conditions
Radiation hardness test
Operation in vacuum test
High temperature test
Low temperature test
Repetitiveness and precision test
Comissioning

## Slide 6: Plan de trabajo anual
 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 2024 |  |  |  |  |  |  |  |  |  |  | 
 | January | February | March | April | May | June | July | August | September | October | November | December | January | February | March | April | May | June | July | August | September | October | November | December
Comissioning preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comissioning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Definitive equipment preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Experiment and data acquisition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comissioning preparation | March |  |  |  | April |  |  |  | May |  |  | 
 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4
Design |  |  |  |  |  |  |  |  |  |  |  | 
Test preparation |  |  |  |  |  |  |  |  |  |  |  | 
Manufacturing and programming. |  |  |  |  |  |  |  |  |  |  |  | 
Official tests |  |  |  |  |  |  |  |  |  |  |  | 
Contingencies |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 7: Comissioning preparation
Spatial restrictions
Repetitiveness and precision test
Low temperature test
*Courtesy of Alonso Lepe

## Slide 8: Comissioning and next steps
Test the setup under real conditions
Improvements
Definitive equipment fabrication
Installation, experiment and data acquisition

## Slide 9: Work team
Researchers | Design and manufacturing | Digital transformation | Physics
Hayk Hakobyan | Alonso Lepe | Jairo González | Esteban Molina
Will Brooks | Miguel Martinez | Eduardo Valdivia | Bruno Benkel
Taisiya Mineeva |  | Vicente Saona | Milan Ungerer
*And in addition, all the team that supports every specific task that we require

## Slide 10: Indicadores
Obtener publicación ISI (1)
Participación en conferencias internacionales (4)
Participación en conferencias nacionales (2)
Estudiantes de pre y postgrado trabajando en el proyecto (1)
Colaboración de trabajo con otra institución (1)
Acuerdos oficiales de colaboración con instituciones internacionales (1)

## Slide 11: Final considerations
Formidable technical challenges that require substantial engineering development
Multidisciplinary work (electronic, mechanical, and physics)
We have a tight schedule to prepare the system for commissioning (June)
Potential applications of the acquired knowledge (e.g. aerospace).
Approved budget for 2023: $13.100.000

## Slide 12
General Bari 699, Valparaíso, Chile.
www.cctval.cl